## Slide 1: Agile Presentation
By Andrew Chapman

## Slide 2: Scrum-Agile team roles
Product Owner
Scrum Master
Developers
Testers

## Slide 3: What do these Roles Do?

## Slide 4: Product Owner
Defining Product Vision: Clarifying and communicating the overarching goals and vision of the product to the development team and stakeholders.
Maintaining Product Backlog: Organizing, prioritizing, and managing the list of tasks and requirements to ensure the team focuses on delivering the most valuable features first.
Stakeholder Communication: Acting as the main point of contact between the development team and stakeholders, gathering feedback and ensuring alignment with stakeholder needs.
Requirement Clarification: Clearly define and document product requirements and user stories, ensuring the team understands what needs to be built.
Prioritization: Continuously assess and rank tasks in the backlog based on their importance and value, guiding the team's focus during development.

## Slide 5: Scrum Master
Facilitating Scrum Events: Organizing and leading the various Scrum ceremonies, such as sprint planning, daily stand-ups, sprint reviews, and retrospectives.
Removing Impediments: Identifying and addressing any obstacles or challenges that may hinder the progress of the development team, ensuring smooth workflow.
Team Training and Guidance: Providing guidance, support, and coaching to the development team in understanding and following Scrum principles and practices.
Tracking Progress: Monitoring the team's progress towards sprint goals and project objectives, identifying any deviations and taking corrective actions as needed.
Tracking Progress: Monitoring the team's progress towards sprint goals and project objectives, identifying any deviations and taking corrective actions as needed.

## Slide 6: Developers
Code Implementation: Writing and implementing code based on the requirements and specifications provided by the Product Owner.
Collaborative Development: Working closely with other team members, such as testers and product owners, to ensure a cohesive approach to product development.
Continuous Integration: Integrating new code changes into the existing codebase frequently to identify and address any conflicts or issues early on.
Problem Solving: Identifying and troubleshooting technical issues or bugs that arise during the development process to ensure the smooth functioning of the product.
Code Review: Participating in code reviews with other developers to provide feedback and ensure code quality, consistency, and adherence to coding standards.

## Slide 7: Testers
Test Case Preparation: Developing comprehensive test cases and scenarios based on project requirements and user stories to ensure thorough testing coverage.
Execution of Tests: Conducting rigorous testing of software features and functionalities to identify defects and ensure that the product meets quality standards.
Bug Reporting: Documenting and accurately reporting identified issues and defects, including clear descriptions and steps to reproduce, to facilitate their resolution by the development team.
Collaboration with Team: Collaborating with developers, the Scrum Master, and the Product Owner to clarify requirements, address issues, and ensure testing aligns with project goals and timelines.
Adherence to Quality Standards: Ensuring the product complies with quality standards and requirements, conducting thorough testing to validate that all features meet specified criteria and user expectations.

## Slide 8: Phases of SDLC
Planning:
  Define project scope, goals, and deliverables.
  Identify stakeholders and gather initial requirements.
  Create a high-level project plan and establish timelines for iterative development cycles (sprints).
Iterative Development:
  Conduct iterative development cycles (sprints) to build and deliver product features incrementally.
  Prioritize and select user stories or tasks from the product backlog for implementation.
  Develop, test, and review each increment, incorporating feedback and adjusting as needed.
Review and Adaptation:
  Hold regular sprint review meetings to demonstrate completed work to stakeholders and gather feedback.
  Conduct retrospective meetings at the end of each sprint to reflect on the team's performance, identify areas for improvement, and adjust processes accordingly.
  Review and update the product backlog based on feedback and changing requirements, ensuring that it reflects the current priorities and goals of the project.

## Slide 9: Difference between Agile and Waterfall
Agile methodology offers flexibility, allowing for changes to be incorporated throughout the project's lifecycle as requirements evolve.
Unlike traditional approaches, Agile minimizes upfront planning time, enabling the team to kickstart work swiftly, leading to quicker delivery of product increments and early client feedback.
Within Agile teams, individual members take ownership of their progress, fostering a culture of accountability and self-monitoring.
Continuous testing throughout the project ensures that defects are identified and addressed promptly, enhancing the overall quality of the product.
Agile prioritizes practical results over exhaustive documentation, streamlining communication and focusing efforts on delivering tangible outcomes.
In contrast to Agile's adaptive nature, Waterfall methodology invests significant time upfront for comprehensive project planning, potentially delaying project commencement.
Waterfall follows a linear progression, where each phase must be completed before the next begins, limiting flexibility and adaptability to changing requirements.
Unlike Agile, Waterfall lacks the flexibility to accommodate changes or additions to project scope once requirements are finalized.
Testing in Waterfall typically occurs only at the project's conclusion, increasing the risk of undetected issues until late in the process.
With Waterfall, clients must wait until project completion to view the final product, without opportunities for interim feedback or visibility into progress.
AGILE:
WATERFALL:

## Slide 10: When to choose waterfall?
Smaller, straightforward projects with low complexity or priority may find the Waterfall approach suitable, as it follows a structured, sequential process.
Clients who prefer minimal involvement and provide all project requirements upfront may benefit from Waterfall, as it requires less ongoing communication and flexibility.
Projects with strict budget constraints may find the Waterfall approach advantageous, as costs are determined upfront, reducing the risk of budget overruns.
For projects with stable, well-defined requirements that are unlikely to change or expand, Waterfall provides a structured framework for execution.
Projects requiring extensive documentation throughout the development process may find Waterfall beneficial, as it emphasizes thorough planning and documentation at each stage.

## Slide 11: References:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Ambler, S. (2023, November 23). Agile Requirements Change Management. The Agile Modeling (AM) Method - Effective Strategies for Modeling and Documentation. https://agilemodeling.com/essays/changeManagement.htm
Scrum: A breathtakingly brief and Agile Introduction. Agile Learning Labs. (n.d.). https://agilelearninglabs.com/resources/scrum-introduction/